Healing Soil

Complete Build Plan

WordPress to Next.js   |   healingsoil.in   |   March 2026   |   v5 Final

Made by hand. Rooted in nature.

| Contents A. Fix the Funnel Now — Before the Website B. Honest Diagnosis C. The Decision — Leaving WordPress D. Brand Foundation E. Customer Reviews — Full Content F. Architecture G. Tech Stack H. Site Structure + Review Placement I. Order Flow J. Content and SEO Strategy K. Trust and Conversion L. Notifications M. SoapLedger API Security N. Build Phases O. Open Items P. Claude Code Handoff | Key Facts Stack: Next.js 14 + Tailwind + Vercel Database: Neon PostgreSQL (via SoapLedger API) Blog: 21 MDX posts migrated from WordPress Products: 15, fetched from SoapLedger at build time Orders: WhatsApp + SoapLedger + CallMeBot Payment: Offline UPI — no gateway Reviews: 9 customer testimonials, hardcoded Hosting cost: Zero (Vercel hobby tier) Instagram: @healingsoil.in — 221 followers WhatsApp: 917483100651 |
| --- | --- |

A. Fix the Funnel Now — Before the Website is Built

These fixes are free and take minutes. Every day they are not done is a lost sale from the existing 221 Instagram followers.

| Fix | What to do exactly | When |
| --- | --- | --- |
| Change Instagram link in bio | Point to healingsoil.in/our-products — not the WhatsApp community. The products page has reviews, ordering info and a catalog link. It already works. | TODAY |
| Update Instagram bio text | Line 1: Handmade soaps from Goa. Line 2: No chemicals. Small batch. Made to order. Line 3: Shop via link below. | TODAY |
| Turn on Instagram DM notifications | Settings → Notifications → Messages and Calls → all on. Missing DMs = missing sales. | TODAY |
| Set up Instagram Saved Reply | Settings → Business → Saved Replies. Text: Hi! To order tap the link in our bio or WhatsApp 917483100651. Happy to help! | TODAY |
| Add order CTA to every product post caption | First line of every caption going forward: Order via link in bio. Every single post. | THIS WEEK |
| Create WhatsApp Business catalog | WhatsApp Business → Catalog. Add all 15 products with photo, price, description. | THIS WEEK |
| Change profile picture | Show a soap bar — not soil. Soil is beautiful but a buyer needs to see the product instantly. | THIS WEEK |
| Connect Facebook to Instagram inbox | Meta Business Suite → connect pages. All DMs from both arrive in one place. Nothing missed. | THIS WEEK |

The /our-products page already has 9 reviews, a how-to-order section, and a WhatsApp catalog link. It is live right now. Changing the Instagram bio link to point there is the single highest-leverage action available today.

B. Honest Diagnosis — Why Sales Have Stayed Within the Circle

| Problem | What is actually happening |
| --- | --- |
| Wrong SEO keywords | Heaing Soil ranked for slow living — a content audience with zero buying intent. Handmade soap buyers search for chemical free soap India or goat milk soap buy online. No overlap. |
| Instagram bio mismatch | 221 followers see a slow living wellness account. A stranger does not immediately understand this is a place to buy handmade soap. |
| No ordering path | WhatsApp community link in bio is a dead end for a buyer. People who want to buy cannot find how. |
| Lost DMs | Warm leads messaging on Instagram go unanswered. They move on. The sale is gone. |
| Reviews not visible | 9 strong reviews exist but are buried on /our-products which nobody reaches from Instagram. |
| No social proof for strangers | Friends buy on trust. Strangers need reviews and real photos. These exist but are not in the right places. |
| Facebook invisible | Posts auto-cross from Instagram but messages and comments go unseen. |
| No outside discovery | No Google ranking for soap keywords, no paid ads. 100% of sales rely on people who already know you. |

C. The Decision — Why We Are Leaving WordPress

| WordPress / WooCommerce | Next.js on Vercel |
| --- | --- |
| Heavy plugin stack — Astra Pro, WooCommerce, Elementor removed | Clean codebase, full design control, no plugin conflicts |
| EasyWP recurring subscription cost | Vercel hobby tier — zero hosting cost forever |
| WooCommerce doing 20% of what it was built for | Order form is one React component — no framework overhead |
| Fighting checkout to remove payment step | WhatsApp submit is a wa.me deep link — trivially simple |
| SoapLedger integration required cross-platform hacks | Same stack, same Vercel account — API call is native |
| Blog constrained by theme and plugins | Blog in MDX — fast, portable, zero cost |
| Theme limits every design decision | Complete design freedom — Deepanjali's vision exactly |

The 21 blog posts are the only thing worth salvaging from WordPress. They migrate to MDX files. No content is lost. Keep WordPress alive until the new site is live and DNS is switched — do not cancel EasyWP early.

D. Brand Foundation

Logo

Existing logo retained. Green illustrated mark — meditating figure, tree, hand, water drops, gold sunburst. All design decisions follow the logo. File: HealingSoil-Formatted.png. Favicon: crop the circular mark at 512x512px.

Colour Palette

| Name | Hex | Use |
| --- | --- | --- |
| Primary Green | #1E5631 | Buttons, links, active states, headings |
| Gold Accent | #C9A84C | Hover states, highlights, trust strip, review stars |
| Dark Text | #1A1A14 | Body text |
| Background | #F7F5F0 | Page background — warm off-white |
| Card Background | #FFFFFF | Product cards, review cards, blog cards |
| Border | #D6CFC4 | Dividers, input borders |
| Footer Background | #1A2E1A | Dark green footer |
| Footer Text | #F7F5F0 | Footer text |

Typography

- Headings: Cormorant Garamond — weight 400, literary and artisanal

- Body / UI: DM Sans — 16px weight 400, clean and readable

- Loaded via next/font — zero layout shift, no external request at runtime

- H1: 48px   |   H2: 36px   |   H3: 24px   |   Body: 16px

Copy Anchors

Tagline: Made by hand. Rooted in nature.

Trust strip: Handmade  ·  No chemicals  ·  Small batch  ·  Made to order  ·  Goa

E. Customer Reviews — Full Content for the New Website

All 9 reviews sourced from healingsoil.in/our-products. These are hardcoded into the Next.js site as static data in lib/reviews.ts — no CMS, no API fetch, no maintenance overhead.

Featured Reviews — Longest and Most Specific

Use these two on the homepage after the founder story section, and on the Our Story page. They are the most powerful trust signals for a first-time buyer who does not know Deepanjali personally.

"I absolutely love your handmade soaps. They are not just beautiful but genuinely high in quality and gentle on the skin. What makes Healing Soil soaps even better is the thoughtful approach towards reducing plastic and mindful waste. It truly reflects your values, and that makes your products even more meaningful and worth supporting. I am for sure going to be your loyal customer and I have strongly recommended your soaps to my friends as well. I truly believe in supporting local businesses like yours, wishing you all the best and great success ahead." — Lisha, Bangalore ★ Featured

"This handmade natural soap has become a staple in my routine. My skin feels noticeably softer, dryness is a thing of the past, and it has even helped reduce my tan. Every use leaves me feeling calm and refreshed. It is the little luxury I did not know I needed." — Snehal Rane, Bangalore ★ Featured

Short Testimonials — Quick Social Proof

Use these throughout the site. Skin sensitivity reviews from Krutika and Samyuktha are especially powerful on the shop page — a large segment of soap buyers in India have sensitive skin and have had bad reactions to commercial products.

"Came out of the shower smelling like a baby" — Customer, Bangalore

"I love that soap does not lather up like regular ones" — Customer, Bangalore

"Neem Tulsi soap was amazing and has soft mild fragrance" — Customer, Bangalore

"Allergic to all the commercial soaps due to skin sensitivity. These were the only soaps that my skin did not react to" — Krutika, Housewife, Bangalore

"The soaps are amazing and very mild and exfoliating" — Shubhada, Small Business Owner, Bangalore

"Soaps are amazing and long lasting" — Samyuktha, Therapist, Bangalore

"The Red wine soaps are awesome. They lather less and consume less water" — Sonia, Housewife, Bangalore

Review Placement Map — Where Each Review Goes on the New Site

| Page / Section | Which reviews | Placement and treatment |
| --- | --- | --- |
| Homepage — after founder story | Lisha + Snehal Rane (featured) | Two large quote cards, full text, name and city. Gold left border. Primary trust moment for first-time visitors. |
| Homepage — rotating strip | 3 short quotes | Small italic text in a scrolling or static strip above the footer. No names needed. |
| Shop page — above product grid | Krutika (sensitivity) + Samyuktha (therapist) | Two compact cards side by side. Targets the skin sensitivity buyer — the biggest segment. |
| Neem Tulsi product page | Customer — Neem Tulsi review | Inline below product description. Product-specific social proof. |
| Our Story page | Lisha (values and plastic mention) | Her review mentions values and plastic reduction — aligns perfectly with the story page message. |
| Order confirmation page | Snehal Rane (skin benefits) | After order is placed, show this review. Reassures the buyer they made a good decision. |
| /reviews page | All 9 reviews | Simple clean list. Good for SEO — Google indexes review pages. Link from footer. |

lib/reviews.ts — Paste Directly Into Project

// lib/reviews.ts

export type Review = {

id: number

quote: string

name: string

location: string

occupation?: string

featured: boolean

product?: string

}

export const reviews: Review[] = [

{ id: 1, featured: true, name: 'Lisha', location: 'Bangalore',

quote: 'I absolutely love your handmade soaps. They are not just beautiful but genuinely high in quality and gentle on the skin. What makes Healing Soil soaps even better is the thoughtful approach towards reducing plastic and mindful waste. It truly reflects your values, and that makes your products even more meaningful and worth supporting. I am for sure going to be your loyal customer and I have strongly recommended your soaps to my friends as well.',

},

{ id: 2, featured: true, name: 'Snehal Rane', location: 'Bangalore',

quote: 'This handmade natural soap has become a staple in my routine. My skin feels noticeably softer, dryness is a thing of the past, and it has even helped reduce my tan. Every use leaves me feeling calm and refreshed. It is the little luxury I did not know I needed.',

},

{ id: 3, featured: false, name: 'Customer', location: 'Bangalore',

quote: 'Came out of the shower smelling like a baby',

},

{ id: 4, featured: false, name: 'Customer', location: 'Bangalore',

quote: 'I love that soap does not lather up like regular ones',

},

{ id: 5, featured: false, name: 'Customer', location: 'Bangalore', product: 'neem-tulsi-goat-milk',

quote: 'Neem Tulsi soap was amazing and has soft mild fragrance',

},

{ id: 6, featured: false, name: 'Krutika', location: 'Bangalore', occupation: 'Housewife',

quote: 'Allergic to all the commercial soaps due to skin sensitivity. These were the only soaps that my skin did not react to',

},

{ id: 7, featured: false, name: 'Shubhada', location: 'Bangalore', occupation: 'Small Business Owner',

quote: 'The soaps are amazing and very mild and exfoliating',

},

{ id: 8, featured: false, name: 'Samyuktha', location: 'Bangalore', occupation: 'Therapist',

quote: 'Soaps are amazing and long lasting',

},

{ id: 9, featured: false, name: 'Sonia', location: 'Bangalore', occupation: 'Housewife',

quote: 'The Red wine soaps are awesome. They lather less and consume less water',

},

]

export const featuredReviews = reviews.filter(r => r.featured)

export const shortReviews = reviews.filter(r => !r.featured)

export const reviewsForProduct = (slug: string) => reviews.filter(r => r.product === slug)

F. Architecture

Two separate Next.js applications on Vercel. One Neon PostgreSQL database owned by SoapLedger. HealingSoil talks to SoapLedger via API only — never directly to the database.

Why API and Not Shared Database

| Shared database (rejected) | API architecture (chosen) |
| --- | --- |
| Any schema change in SoapLedger breaks HealingSoil silently | SoapLedger owns its schema. HealingSoil only sees what the API exposes. |
| Two apps coupled at data layer — impossible to maintain independently | Loose coupling — either app can be rebuilt without touching the other |
| DB credentials in HealingSoil env vars — security risk | Only SoapLedger holds DB credentials. HealingSoil has no DB access. |

Why Vercel Cost Is Not a Concern

Vercel hobby tier: 100,000 function invocations per month free. At 100 visitors/day and 5 orders/day that is roughly 3,000 invocations per month — 3% of the free limit. Product pages do not even count — they are baked at build time via ISR.

Data Flow

| healingsoil.in Next.js on Vercel Static pages at build time Products fetched every 24h 1 API call per order Reviews: static in lib/ | → | SoapLedger API Next.js on Vercel GET /api/products POST /api/orders/incoming | → | Neon PostgreSQL products orders customers |
| --- | --- | --- | --- | --- |

SoapLedger API Endpoints

| Endpoint | Method | Purpose |
| --- | --- | --- |
| /api/products | GET | Returns all active products. Fetched at build time with revalidate: 86400. Zero runtime invocations for product display. |
| /api/orders/incoming | POST | Creates order at Order Placed status. Returns order_id used as #HS-{id} reference in WhatsApp message. |

G. Tech Stack

| Layer | Technology | Notes |
| --- | --- | --- |
| Framework | Next.js 14 App Router | Same stack as SoapLedger |
| Hosting | Vercel hobby tier | Free. Same account as SoapLedger. |
| Styling | Tailwind CSS | Full design control |
| Blog | MDX + gray-matter | Posts as .mdx files in /content/blog |
| Reviews | lib/reviews.ts (static) | Hardcoded — no CMS, no API, no cost |
| Products | SoapLedger GET /api/products | ISR — fetched at build, revalidated every 24h |
| Orders | SoapLedger POST /api/orders/incoming | Runtime — one invocation per order |
| WhatsApp notify (customer) | wa.me deep link | Customer sends order message manually |
| WhatsApp notify (Deepanjali) | CallMeBot free API | System sends order notification automatically |
| Fonts | next/font Google Fonts | Cormorant Garamond + DM Sans |
| Images | Next.js Image component | Auto optimisation, lazy loading |
| Domain | healingsoil.in | DNS A record + CNAME to Vercel |
| Rate limiting | Upstash Redis free tier | Protects POST endpoint from spam |

H. Site Structure and Review Placement

Every page that could convert a visitor has reviews placed on it. Reviews are not an afterthought — they are part of the page design.

| Route | Page | Key sections | Reviews placed here |
| --- | --- | --- | --- |
| / | Homepage | Hero, trust strip, 4 products, how it works, founder story, reviews, blog teasers, final CTA | Lisha + Snehal Rane (featured, full text). 3 short quotes in rotating strip. |
| /shop | Shop | All 15 products, category filter, order tray | Krutika (sensitivity) + Samyuktha (therapist) above the product grid |
| /order | Order form | Cart summary, customer details, submit button | Snehal Rane below the form. Reassures buyer after they commit. |
| /our-story | Our Story | Farm story, philosophy, Deepanjali photo, CTAs | Lisha (values and plastic mention) — aligns with story page message |
| /blog/[slug] | Blog post | MDX content, related posts, product CTA | 1 short review above the product CTA at bottom of post |
| /reviews | All reviews | All 9 reviews listed cleanly | All 9. Static page. Good for SEO — link from footer. |
| /blog | Blog index | 21 posts, category filter | None — this is a discovery page, not a conversion page |
| /ingredients | Ingredients | Key ingredients with descriptions | None — informational page |
| /contact | Contact | WhatsApp, email, Instagram | None — action page |

Homepage Conversion Sequence — Block Order

Every block moves a visitor one step closer to placing an order. Sequence is deliberate.

- Hero — Handmade soaps from a Goa farm. No chemicals. Made to order. CTA: Shop the soaps.

- Trust strip — Handmade · No chemicals · Small batch · Made to order · Goa

- 4 bestselling products — not all 15. Fewer choices, higher conversion. Each with photo, name, price, Add to Order.

- How it works — 3 steps. Browse. Order via WhatsApp. We make it fresh and ship. Removes confusion about the ordering process.

- Founder story — Deepanjali's photo, 3 sentences. The face behind the soap.

- Featured reviews — Lisha and Snehal Rane in full. Primary trust moment for strangers.

- Short review strip — 3 quick quotes.

- 2 latest blog posts — product-focused, link through to full post.

- Final CTA — Shop all soaps. WhatsApp us. Do not leave without an action.

I. Order Flow — WhatsApp + SoapLedger + CallMeBot

Customer Journey

- Customer browses /shop — products loaded from SoapLedger, baked into static HTML at build time

- Clicks Add to Order — item goes into persistent OrderTray at bottom of screen

- Clicks Place Order — goes to /order page

- Fills in name, phone, full delivery address

- Clicks Confirm Order — three things fire simultaneously:

- WhatsApp opens on customer device with pre-filled message to 917483100651 including #HS-{order_id}

- POST to SoapLedger /api/orders/incoming — creates Order Placed record, returns order_id

- GET to CallMeBot API — sends order notification to Deepanjali's WhatsApp automatically

- Customer sees confirmation page with order ref and instruction to send the WhatsApp message

- Deepanjali receives both: customer WhatsApp message AND CallMeBot notification with SoapLedger link

- Deepanjali checks ingredients, confirms, shares UPI QR — updates SoapLedger to Awaiting Payment

- Order progresses through lifecycle until Delivered

Order Status Lifecycle in SoapLedger

| Status | Trigger | Who acts |
| --- | --- | --- |
| Order Placed | Automatic — website form submission | System |
| Awaiting Payment | Deepanjali confirms availability on WhatsApp | Deepanjali |
| Payment Confirmed | Customer pays via UPI | Deepanjali |
| In Manufacturing | Deepanjali starts making the soap | Deepanjali |
| Ready to Dispatch | Soap made and packed | Deepanjali |
| Dispatched | Courier picked up or posted | Deepanjali |
| Delivered | Customer confirms receipt | Deepanjali |

CallMeBot Setup — One Time

- Deepanjali opens WhatsApp and sends this message to +34 644 75 04 30:

I allow callmebot to send me messages

- CallMeBot replies with an API key — save it

- Add to HealingSoil Vercel env vars: CALLMEBOT_API_KEY=your_key_here

- Done. Every order now triggers a WhatsApp notification to 917483100651 automatically.

CallMeBot is free with no per-message charges and no subscription. The only limitation is the notification comes from the CallMeBot contact, not from the Healing Soil number. This is fine for an internal alert.

J. Content and SEO Strategy

The Blog — What to Keep and What to Write New

The 21 existing posts are about slow living. Keep them — they build brand character and show the farm story. But do not make them the homepage focus. Move them to /stories with a gentle header: Life on the farm. They are not the growth engine for soap sales.

New content needed — written for soap buyers searching on Google. Product and ingredient focused, answer real questions, link to product pages.

| Blog post to write | Target keyword | Buyer intent |
| --- | --- | --- |
| Why goat milk soap is better for sensitive skin | goat milk soap India | HIGH |
| What makes a soap truly chemical free | chemical free soap India | HIGH |
| Neem and tulsi in skincare — why these ingredients work together | neem tulsi soap benefits | HIGH |
| Kesar haldi in soap — Ayurvedic ingredients in daily skincare | kesar haldi soap benefits | HIGH |
| Glycerin soap vs goat milk soap — which is right for your skin | glycerin vs goat milk soap | HIGH |
| Why handmade soap lasts longer than commercial bars | handmade soap benefits | MEDIUM |
| How we make soap on a farm in Goa — our process | handmade soap Goa | MEDIUM |
| The problem with commercial soap — what SLS and parabens do | SLS free soap India | HIGH |
| Honey and oats in soap — gentle for sensitive skin | honey oats soap benefits | HIGH |
| Why we make soap in small batches | small batch handmade soap | MEDIUM |

Write one post per week. Each post ends with a clear CTA linking to the relevant product page. This is the long game — 3 to 6 months to rank but free traffic forever after that.

Target SEO Keywords for Pages

| Keyword | Est. monthly searches | Competition | Target page |
| --- | --- | --- | --- |
| handmade soap India buy online | 1,000-5,000 | Low-Medium | /shop |
| chemical free soap India | 500-2,000 | Low | /blog + /shop |
| goat milk soap buy online India | 500-1,000 | Low | /shop |
| natural handmade soap Goa | 100-500 | Very Low | / + /shop |
| neem tulsi soap benefits | 500-1,000 | Low | /blog post |
| kesar haldi soap | 200-500 | Very Low | /blog + product page |
| SLS free soap India | 1,000-3,000 | Low | /blog post |
| handmade soap sensitive skin India | 500-1,000 | Low | /blog + product page |

Instagram Strategy

| Content type | Frequency | Purpose and notes |
| --- | --- | --- |
| Product post | 3x per week | Show the soap. Close up, in use, ingredients, texture. First caption line: Order via link in bio. |
| Customer review | 1x per week | Screenshot or graphic of a real review. Social proof for strangers. |
| Behind the scenes | 1x per week | Making the soap, farm, ingredients. Builds trust and personal connection. |
| Slow living / farm | 1x per week | Keep the soul of the account. Product comes first now but this stays. |
| Reels | 2x per week | 15 second soap cutting or pouring video. Reels get far more reach than static posts. Phone quality is fine. |

K. Trust and Conversion

| Trust signal | How to implement on the new site |
| --- | --- |
| Real customer reviews | 9 reviews hardcoded in lib/reviews.ts. Placed on homepage, shop, order confirmation, our story, and individual product pages as mapped in Section H. |
| Founder face | Deepanjali's photo on homepage after the product section and on Our Story page. People buy from people. |
| Ingredient transparency | Full ingredient list on every product page. Plain language explanation of each. Biggest differentiator from commercial soap. |
| The farm | Photos of farm, growing ingredients, soap making process. Shows where it comes from. |
| Made to order explained | A How it works section on homepage: 3 steps. Removes confusion about the ordering process. |
| WhatsApp access | WhatsApp button on every page header and contact page. Direct access to Deepanjali is a major trust signal. |
| Order reference number | #HS-{id} makes the business feel professional. Customer feels their order is tracked. |
| Delivery timeline | State clearly on the order page: orders dispatched within X days of payment. No vagueness. |
| Google Business Profile | Set up free profile. Ask every customer to leave a Google review. Fastest trust signal for new visitors searching the brand name. |

L. Notifications — Never Miss an Order or Lead

Instagram — Fix Today

- Settings → Notifications → Messages and Calls → turn all on

- Set up Saved Replies for how to order, what ingredients, do you ship to X

- Check DMs morning and evening — make it a routine

Order notifications via CallMeBot — Part of the Build

- Every website order triggers a WhatsApp message to 917483100651 automatically

- Message includes: order ref, customer name and phone, items, total, link to SoapLedger record

- Setup: see Section I — one-time WhatsApp message to activate

- Cost: zero

Facebook and Instagram Unified Inbox

- Meta Business Suite (business.facebook.com) → connect Facebook page to Instagram

- All DMs from both platforms arrive in one inbox — nothing missed

- Takes 10 minutes to set up

M. SoapLedger API Security

Both API endpoints must be secured before going live. Without auth, anyone can read product data and spam fake orders into SoapLedger.

API Key Authentication

// SoapLedger — add to Vercel env vars:

HEALINGSOIL_API_KEY=hs_live_xxxxxxxxxxxxxxxxxxxx

# Generate with: openssl rand -hex 32

// lib/auth.ts in SoapLedger project:

export function validateApiKey(request: Request): boolean {

return request.headers.get('x-api-key') === process.env.HEALINGSOIL_API_KEY

}

// Add to both API routes:

if (!validateApiKey(request)) {

return Response.json({ error: 'Unauthorized' }, { status: 401 })

}

CORS — Allow Only healingsoil.in

const ALLOWED_ORIGINS = [

'https://healingsoil.in',

'https://www.healingsoil.in',

'http://localhost:3000'

]

const origin = request.headers.get('origin') ?? ''

if (!ALLOWED_ORIGINS.includes(origin)) {

return Response.json({ error: 'Forbidden' }, { status: 403 })

}

Rate Limiting — Upstash Redis Free Tier

// npm install @upstash/ratelimit @upstash/redis

// 10,000 free commands/day on Upstash free tier — sufficient

const ratelimit = new Ratelimit({

redis: Redis.fromEnv(),

limiter: Ratelimit.slidingWindow(5, '1 h'),

// Max 5 orders per IP per hour

})

HealingSoil Environment Variables

SOAPLEDGER_API_URL=https://soap-ledger.vercel.app

SOAPLEDGER_API_KEY=hs_live_xxxxxxxxxxxxxxxxxxxx

CALLMEBOT_API_KEY=your_callmebot_key

CALLMEBOT_PHONE=917483100651

NEXT_PUBLIC_WHATSAPP_NUMBER=917483100651

Security Summary

| Protection | What it prevents | Cost |
| --- | --- | --- |
| API key in x-api-key header | Unauthorised reads and writes | Zero |
| CORS allowlist | Requests from unknown origins | Zero |
| Rate limiting via Upstash | Order spam and brute force | Zero (free tier) |
| Env vars in Vercel | API key never in codebase | Zero |
| HTTPS everywhere | Man in the middle attacks | Zero (Vercel default) |

N. Build Phases

Phase 1 — Export and Preserve (Do First, Before Touching EasyWP)

| Task | Detail | Status |
| --- | --- | --- |
| Export WordPress posts XML | WP Admin → Tools → Export → Posts only | PENDING |
| Download media via SFTP | EasyWP → SFTP → wp-content/uploads/ | PENDING |
| Convert XML to markdown | npx wordpress-export-to-markdown | PENDING |
| Clean up 21 markdown files | Remove shortcodes, fix image paths, verify frontmatter | PENDING |
| Keep WordPress live until DNS switched | Do not cancel EasyWP yet | PENDING |

Phase 2 — SoapLedger API Routes (Do Before Building HealingSoil)

| Task | Detail | Status |
| --- | --- | --- |
| Add GET /api/products | Returns all active products as JSON | PENDING |
| Add POST /api/orders/incoming | Creates order, returns order_id | PENDING |
| Add API key validation to both routes | validateApiKey() middleware | PENDING |
| Add CORS headers to both routes | Allow healingsoil.in and localhost only | PENDING |
| Test both endpoints with curl | Confirm correct responses and 401 on bad key | PENDING |
| Add Upstash rate limiting to POST route | 5 orders per IP per hour max | PENDING |

Phase 3 — Next.js Project Setup

| Task | Detail | Status |
| --- | --- | --- |
| Create Next.js 14 project | npx create-next-app@latest healingsoil --typescript --tailwind --app | PENDING |
| Install dependencies | gray-matter next-mdx-remote @upstash/ratelimit zustand | PENDING |
| Configure Tailwind with brand tokens | Colours, fonts, spacing from Section D | PENDING |
| Set up next/font | Cormorant Garamond + DM Sans | PENDING |
| Create lib/reviews.ts | Paste full reviews data from Section E | PENDING |
| Set up /content/blog folder | Subfolders per category, paste .mdx files | PENDING |
| Copy images to /public/blog/images/ | From SFTP download | PENDING |
| Deploy to Vercel, set env vars | Import GitHub repo, add all env vars from Section M | PENDING |

Phase 4 — Core Components

| Component | Detail | Status |
| --- | --- | --- |
| Header + Nav | Logo, nav links, WhatsApp button, mobile hamburger | PENDING |
| Footer | Dark green, logo, nav, social, /reviews link, copyright | PENDING |
| TrustStrip | Handmade · No chemicals · Small batch · Made to order · Goa | PENDING |
| ProductCard | Photo, name, variant, price, Add to Order button | PENDING |
| OrderTray | Persistent bottom bar, item list, quantity controls (Zustand) | PENDING |
| ReviewCard | Quote in italics, name, location, occupation, gold border for featured | PENDING |
| OrderForm | Name, phone, address, cart summary, Confirm Order button | PENDING |
| BlogCard | Featured image, title, excerpt, date, category pill | PENDING |
| BlogPost | MDX renderer, consistent typography, product CTA at bottom | PENDING |

Phase 5 — Pages

| Page | Key content and reviews | Status |
| --- | --- | --- |
| Homepage / | Hero, TrustStrip, 4 products, how it works, founder, Lisha + Snehal reviews, short review strip, blog teasers, CTA | PENDING |
| Shop /shop | All products from SoapLedger, Krutika + Samyuktha reviews above grid, OrderTray | PENDING |
| Order /order | OrderForm, cart summary, Snehal review below form | PENDING |
| Our Story /our-story | Farm story, philosophy, Deepanjali photo, Lisha review, two CTAs | PENDING |
| Ingredients /ingredients | Key ingredients with plain language descriptions | PENDING |
| Contact /contact | WhatsApp button (primary), email, Instagram | PENDING |
| Blog Index /blog | All posts, category filter tabs | PENDING |
| Stories /stories | 21 slow living posts — separate from main blog | PENDING |
| Blog Post /blog/[slug] | MDX, related posts, 1 short review, product CTA | PENDING |
| Reviews /reviews | All 9 reviews listed cleanly. Linked from footer. | PENDING |

Phase 6 — SEO, Redirects, Launch

| Task | Detail | Status |
| --- | --- | --- |
| Add 301 redirects to next.config.js | All old WordPress URLs to new routes | PENDING |
| Add sitemap.xml | next-sitemap package | PENDING |
| Add robots.txt | Allow all, point to sitemap | PENDING |
| OG meta tags on all pages | Title, description, image | PENDING |
| Product page structured data | JSON-LD Product schema — price and name in Google results | PENDING |
| Test full order flow on Vercel preview URL | WhatsApp opens + SoapLedger record + CallMeBot fires | PENDING |
| Mobile review — all pages | iPhone and Android, portrait and landscape | PENDING |
| Switch DNS to Vercel | Update A record and CNAME in EasyWP | PENDING |
| Submit sitemap to Search Console | After DNS switch | PENDING |
| Cancel EasyWP subscription | Only after DNS confirmed live and working | PENDING |

O. Open Items

| Item | What is needed | Priority |
| --- | --- | --- |
| Change Instagram bio link | Point to healingsoil.in/our-products today | HIGH |
| Blog export from WordPress | Do before anything else — before touching EasyWP | HIGH |
| SoapLedger API routes | GET /api/products + POST /api/orders/incoming with auth | HIGH |
| CallMeBot setup | Deepanjali sends one WhatsApp message to activate | HIGH |
| Product photography | Batch session, natural light, all 15 products | HIGH |
| Privacy policy page | Required for legal compliance before launch | HIGH |
| Ingredient descriptions | 2-3 sentences per product, conversational tone, no jargon | MEDIUM |
| Favicon | Crop circular mark from logo at 512x512px | MEDIUM |
| Our Story copy | Written in earlier session — move to markdown file | MEDIUM |
| Google Business Profile | Free — set up after launch, ask customers for reviews | MEDIUM |
| Delivery timeline decision | How many days from payment to dispatch? State clearly on site. | MEDIUM |
| Instagram Reels strategy | Start posting soap cutting/pouring videos — fastest reach growth | MEDIUM |
| Google Analytics | Add after launch via next/third-parties | LOW |

P. Claude Code Handoff — Complete Technical Brief

This section is written for Claude Code. It contains everything needed to build the healingsoil.in Next.js project from scratch without ambiguity. Read all previous sections first for context.

Repository Structure

healingsoil/

app/

page.tsx                    # Homepage

shop/page.tsx                # Shop — static, ISR from SoapLedger

order/page.tsx               # Order form

our-story/page.tsx           # About Deepanjali and Sai

ingredients/page.tsx         # Ingredient glossary

contact/page.tsx             # WhatsApp, email, Instagram

reviews/page.tsx             # All 9 reviews — static page for SEO

blog/page.tsx                # Blog index — new product-focused posts

blog/[slug]/page.tsx         # Individual post

stories/page.tsx             # Old slow living posts index

stories/[slug]/page.tsx      # Individual slow living post

api/submit-order/route.ts    # Server action: SoapLedger POST + CallMeBot

components/

Header.tsx                   # Logo, nav, WhatsApp button, hamburger

Footer.tsx                   # Dark green, logo, nav, /reviews link

TrustStrip.tsx

ProductCard.tsx

OrderTray.tsx                # Zustand state, persistent bottom bar

OrderForm.tsx

ReviewCard.tsx               # featured prop changes border and background

BlogCard.tsx

BlogPost.tsx                 # MDX renderer

content/

blog/                        # New product-focused .mdx posts

stories/                     # 21 migrated slow living .mdx posts

public/

blog/images/                 # Images from WordPress SFTP export

lib/

reviews.ts                   # Full reviews data — paste from Section E

products.ts                  # getProducts() with ISR fetch + TypeScript type

orders.ts                    # submitOrder() — SoapLedger + CallMeBot

blog.ts                      # getBlogPosts() getPostBySlug()

next.config.js                 # Redirects + ISR config

SoapLedger GET /api/products — Expected Response

[{

id: number,

name: string,              // 'Neem Tulsi Goat Milk Soap'

slug: string,              // 'neem-tulsi-goat-milk'

base: 'glycerin' | 'goat_milk' | 'shea',

price: number,             // INR e.g. 350

price_range?: string,      // '250-350' for size variants

description: string,       // 1-2 sentences

ingredients: string[],

image_url: string,

in_stock: boolean,

is_featured: boolean,      // true for the 4 homepage bestsellers

category: string,

}]

// If actual SoapLedger schema differs, update TypeScript type in lib/products.ts

SoapLedger POST /api/orders/incoming — Request and Response

// Request:

{ customer: { name: string, phone: string, address: string },

items: [{ product_id: number, product_name: string, qty: number, price: number }],

shipping: 0 | 100 | 150,

source: 'website' }

// Response:

{ order_id: number, customer_id: number, status: 'order_placed' }

lib/products.ts — ISR Fetch

export async function getProducts(): Promise<Product[]> {

const res = await fetch(`${process.env.SOAPLEDGER_API_URL}/api/products`, {

headers: { 'x-api-key': process.env.SOAPLEDGER_API_KEY! },

next: { revalidate: 86400 } // 24 hours ISR

})

if (!res.ok) throw new Error('Failed to fetch products')

return res.json()

// Products baked into static HTML at build time

// Rebuilt every 24h in the background — zero runtime invocations

// New product added in SoapLedger appears on site next day automatically

}

export const getFeaturedProducts = async () =>

(await getProducts()).filter(p => p.is_featured).slice(0, 4)

lib/orders.ts — Submit Order

export async function submitOrder(payload: OrderPayload) {

// 1. Create order in SoapLedger

const res = await fetch(`${process.env.SOAPLEDGER_API_URL}/api/orders/incoming`, {

method: 'POST',

headers: { 'Content-Type': 'application/json', 'x-api-key': process.env.SOAPLEDGER_API_KEY! },

body: JSON.stringify({ ...payload, source: 'website' })

})

const { order_id } = await res.json()

// 2. Notify Deepanjali via CallMeBot

const msg = encodeURIComponent([

`New order #HS-${order_id}`,

`Customer: ${payload.customer.name} — ${payload.customer.phone}`,

payload.items.map(i => `  ${i.product_name} x${i.qty}`).join('\n'),

`Total: Rs ${payload.items.reduce((s,i) => s + i.price*i.qty, 0) + payload.shipping}`,

`soap-ledger.vercel.app/orders/${order_id}`,

].join('\n'))

await fetch(`https://api.callmebot.com/whatsapp.php?phone=${process.env.CALLMEBOT_PHONE}&text=${msg}&apikey=${process.env.CALLMEBOT_API_KEY}`)

// 3. Return order_id for WhatsApp deep link

return order_id

// Note: if CallMeBot fails, order is still in SoapLedger — never lost

// If SoapLedger fails, show error and still open WhatsApp — never block the customer

}

WhatsApp Deep Link — Customer Message

const waMessage = encodeURIComponent([

`Hi Healing Soil! I would like to place an order.`,

`Order ref: #HS-${order_id}`,

``,

`Items:`,

...items.map(i => `- ${i.product_name} x${i.qty} — Rs ${i.price * i.qty}`),

``,

`Shipping: Rs ${shipping}`,

`Total: Rs ${total}`,

``,

`Deliver to: ${customer.address}`,

`Phone: ${customer.phone}`,

].join('\n'))

window.open(`https://wa.me/917483100651?text=${waMessage}`)

Blog Export Commands

# Step 1: Export from WP Admin → Tools → Export → Posts only

# Step 2: Download media via SFTP from wp-content/uploads/

# Step 3: Convert XML to markdown

npx wordpress-export-to-markdown \

--post-folders=false \

--prefix-date=true \

--save-attached-images=true \

--save-scraped-images=true

# Step 4: Place .mdx files in content/stories/

# Step 5: Place images in public/blog/images/

Build Order for Claude Code — 12 Steps

- Add GET /api/products and POST /api/orders/incoming to SoapLedger. Add API key auth and CORS. Test with curl.

- Create healingsoil Next.js project. Configure Tailwind with brand tokens. Set up next/font.

- Create lib/reviews.ts — paste data from Section E exactly.

- Build Header, Footer, TrustStrip — no data dependency.

- Build ReviewCard component — featured prop controls gold border and warm background.

- Build ProductCard, OrderTray (Zustand), OrderForm and lib/products.ts with ISR fetch.

- Build lib/orders.ts with SoapLedger POST and CallMeBot notification.

- Build all static pages — Our Story, Ingredients, Contact, Reviews.

- Build blog system — lib/blog.ts, BlogCard, BlogPost MDX renderer, blog and stories routes.

- Build Homepage — assemble all components in the conversion sequence from Section H.

- Add all 301 redirects to next.config.js. Add next-sitemap. Add JSON-LD structured data to product pages.

- Deploy to Vercel. Set all env vars. Test full order flow on preview URL. Switch DNS. Cancel EasyWP.

Do not switch DNS until: SoapLedger creates a record AND CallMeBot fires a WhatsApp to 917483100651 AND wa.me opens with correct pre-filled message including the order ref. All three must work on the Vercel preview URL before going live.